International School

Capstone Project 1

PROJECT PLAN DOCUMENT

Student-Level Scientific Research Project 2026

Project Title:

GraphRAG-based Enterprise Knowledge Management Platform for SME Decision Support

Version: FINAL

Date: 19 Sep 2026

Submitted by C1SE18

Anh,Tran Thi Ngoc

Minh,Huynh Ngoc

Anh,Ha Hoang

Vu,Tran Viet Anh

Bao,Phan Anh

Approved by

PhD. Sanh, Kim Tran

Proposal Review Panel Representative:

Name				Signature			Date

Capstone Project 1 - Mentor:

Name PhD. Sanh, Kim Tran	Signature		Date

| Project Acronym | GraphMind |  |  |
| --- | --- | --- | --- |
| Project Title | GraphRAG-based Enterprise Knowledge Management Platform for SME Decision Support |  |  |
| Start Date | 01 Sep 2026 | End Date | 01 Dec 2026 |
| Lead Institution | International School, Duy Tan University |  |  |
| Role | Name | Email | Phone |
| Project Mentor | Tran Kim Sanh | sanhtk@gmail.com | 0987409464 |
|  | Tran Thi Ngoc Anh | tranthingocanh136@gmail.com | 0971946725 |
|  | Ha Hoang Anh | hahoanganh1082005@gmail.com | 0978910948 |
|  | Phan Anh Bao | phananhbao123456789@gmail.com | 0347148847 |
|  | Huynh Ngoc Minh | minhhuynhngoc99@gmail.com | 0399794995 |
|  | Tran Viet Anh Vu | tranvietanhvu2005@gmail.com | 0931998532 |

DOCUMENT NAME

| Document Title | Project Plan Document |  |  |
| --- | --- | --- | --- |
| Author(s) | Anh, Tran Thi Ngoc |  |  |
| Role | Scrum Master, Team Member, Developer |  |  |
| Date | 19 September 2026 | File name | C1SE18_ProjectPlan_GraphMind_FINAL.docx |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Mentor | Tran Kim Sanh |  |  |
| Team Leader | Tran Thi Ngoc Anh |  |  |
| Team Member | Huynh Ngoc Minh |  |  |
| Team Member | Ha Hoang Anh |  |  |
| Team Member | Tran Viet Anh Vu |  |  |
| Team Member | Phan Anh Bao |  |  |

1. Introduction	1

1.1 Purpose of the Documentation	1

1.2 Scope of Documentation	1

1.3 Definition, Acronym	2

1.4 References	4

1.5 Overview	4

2. Project organization	4

2.1 Team structure	4

2.2 Stakeholders	6

2.3 System Roles and Project Team	8

3. Scope and Handover of the Project	11

3.1 Project objectives	11

3.2 Project deliverables	12

3.3 Work Breakdown Structure (WBS)	15

3.4 Development process	17

3.4.1 Overview of the Scrum Methodology	17

3.4.2 Roles in Scrum	19

3.4.3 Scrum Events applied in each Sprint	19

3.4.4 Artifacts of Scrum	20

3.4.5 Actual Sprint Flow	20

4. Schedule and Milestones	22

Milestones	23

5. Resource Planning and Tools	24

5.1 Software and Tools	25

5.2 Human resources	25

6. Risk Management	25

7. Quality Planning and Communication	27

7.1 Quality Assurance	27

7.2 Media Plan	28

8. Change Control Process	28

9. Conclusion of the Project	29

10. Appendix	29

1. Introduction

1.1 Purpose of the Documentation

This Project Plan Document presents how the GraphMind Project—a GraphRAG-based Enterprise Knowledge Management Platform for Small and Medium-Sized Business (SME) Decision-Making Support—is planned, teamed, and implemented according to the Agile Scrum methodology, from inception to project completion. The document defines the structure and role of the team, the scope and deliverables for each Sprint (including the research and evaluation activities of Sprint 4), the timeline and milestones, the resource and tool plan, risk management, the quality assurance plan, and communication throughout the project lifecycle. The research content (context, research objectives, methodology, system architecture) has been detailed in the Proposal Document; the Project Plan Document serves as the main reference for the team, instructors, and evaluation board to agree on the progress and how to organize the implementation before going into the detailed design documents (SRS).

The main readers of the document include: the instructor (PhD. Tran Kim Sanh) and the evaluation board of DTU's Capstone Project, the five members of the research team (group C1SE18), and stakeholders who play the role of hypothetical SMEs in case studies.

1.2 Scope of Documentation

The scope of project management covered in this document is organised into the six locked modules of the platform: Module 1 — Data Source & Sync Management (Data Ingestion Pipeline, Document Ingestion API, File Watcher API, AEGIS Local Agent & Sync API); Module 2 — Knowledge Management & Editor (Knowledge Base, Knowledge Editor, Graph Editor Integration); Module 3 — Hybrid AI Copilot & Search (GraphRAG AI Copilot, Knowledge Graph Viewer); Module 4 — Decision Support & Alerts (Home & Dashboard, analytics and alerts for decision makers); Module 5 — Enterprise Multi-facet Search (Hybrid Query Engine & Pipeline); Module 6 — System Admin & Security (Authentication Module, Database Architecture, Settings & RBAC, Admin Analytics Dashboard). The platform serves exactly four system roles: System & Knowledge Administrator, Executive, Department Manager and Standard User (see Section 2.3). The Research Team, i.e., the five members of group C1SE18, is the project team responsible for research, analysis, experimentation, implementation and validation activities. It is not a system role and is not part of the application's RBAC model. The management methodology is Agile Scrum, implemented over 4 Sprints tracked on the Jira board "C1SE18" (project key: C1SE18), from 01/09/2026 to 01/12/2026. This document does not include the detailed use-case specification (described separately in the SRS), implementation source code, or contractual/commercial terms; the SME scenarios are simulated for educational and research purposes, to the extent outlined in the Project Proposal.

In addition to platform development, the project includes the AI research and evaluation track defined in the Proposal: fine-tuning of the Qwen2.5-7B-Instruct model with LoRA/PEFT using Unsloth on a Kaggle NVIDIA T4 GPU; the use of two datasets, AdventureWorks and CUAD, to build a Q&A dataset of 2,000–3,000 pairs; the construction of a benchmark of 100–200 questions; and the evaluation of three baselines (Vector RAG, Pure GraphRAG and Hybrid GraphRAG) on five indicators (Answer Correctness, Retrieval/Citation Precision, Hallucination Rate, AI Response Time and Fine-tuning Effectiveness). Knowledge is stored in Neo4j (Knowledge Graph) and Qdrant (vector database). The benchmark construction, baseline evaluation, Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation and final documentation are scheduled in Sprint 4.

1.3 Definition, Acronym

| Acronyms | Definition |
| --- | --- |
| RAG | Retrieval-Augmented Generation — combines a large language model with the step of retrieving from an external source of knowledge before generating an answer. |
| GraphRAG | The extension of RAG that builds and traverses a Knowledge Graph and combines it with vector retrieval, supporting multi-hop reasoning. |
| RBAC | Role-Based Access Control — a mechanism for assigning access to functions and data by role, managed in Module 6 — System Admin & Security (Settings & RBAC) and applied to the four system roles of the platform. |
| System Role | One of the four official user roles of the GraphMind application: System & Knowledge Administrator, Executive, Department Manager and Standard User. Only system roles are covered by the application's RBAC model. |
| Research Team | The five project members responsible for research, analysis, experimentation, implementation and validation activities of the project. It is a project team, not a system role. |
| AEGIS Local Agent | The Local Agent that monitors and syncs local data (File Watcher / Sync API) with the central system. |
| Hybrid Query Engine | The query module combines Graph Traversal and vector search to answer complex questions. |
| Knowledge Editor | The interface allows users to directly edit the Knowledge Graph content and related documentation. |
| MVP | Minimum Viable Product — the original functional version of the AI web application Copilot. |
| WBS | Work Breakdown Structure. |
| SRS | Software Requirements Specification. |
| LoRA / PEFT | Low-Rank Adaptation / Parameter-Efficient Fine-Tuning — fine-tuning by training only a small set of additional parameters; applied to Qwen2.5-7B-Instruct with Unsloth on a Kaggle NVIDIA T4 GPU. |
| AdventureWorks / CUAD | The two datasets of the project: AdventureWorks (sample enterprise database) and CUAD (Contract Understanding Atticus Dataset, legal contracts), used to build the Q&A dataset of 2,000–3,000 pairs. |
| Baselines | The three approaches compared in the evaluation: Vector RAG, Pure GraphRAG and Hybrid GraphRAG. |

1.4 References

[1] Project Proposal — GraphRAG-based Enterprise Knowledge Management Platform for SME Decision Support, latest version.

[2] Project Jira "C1SE18" (Project key: C1SE18) — Product Backlog and Sprint Backlog (Sprint 1–4).

[3] Neo4j Inc. Neo4j Graph Database Documentation.

[4] Qdrant. Qdrant Vector Database Documentation.

[5] Qwen Team. Qwen2.5-7B-Instruct Model Card.

[6] Hendrycks, D., et al. CUAD: An Expert-Annotated NLP Dataset for Legal Contract Review, 2021.

[7] Microsoft. AdventureWorks Sample Databases.

[8] Hu, E. J., et al. LoRA: Low-Rank Adaptation of Large Language Models, 2021.

[9] Unsloth. Unsloth Documentation.

1.5 Overview

Section 2 — Project Organization; Section 3 — Scope and Deliverables (aligned with the Proposal and the Jira backlog C1SE18); Section 4 — 4-Sprint Schedule and Milestones; Section 5 — Resources & Tools; Section 6 — Risk Management; Section 7 — Quality & Communication; Section 8 — Change Control; Section 9 — Project Closing; Section 10 — Appendices.

2. Project organization

2.1 Team structure

The table below is updated according to the actual assignee assignment observed on the Jira board "C1SE18" (project key: C1SE18, Sprint 1–4). The roles listed are project roles of the Research Team, the project team of five members. They are distinct from the four system roles of the GraphMind application described in Section 2.3.

| Name | Role | Main Responsibilities (Jira C1SE18) |
| --- | --- | --- |
| Tran Thi Ngoc Anh | Team Leader/Scrum Master | Coordinating 4 Sprints on the C1SE18 board; creating the Sprint Backlog (C1SE18-33, C1SE18-40); UI design and development of Frontend GraphRAG AI Copilot & Knowledge Graph Viewer, Related Test Cases (C1SE18-21 → C1SE18-24). |
| Huynh Ngoc Minh | Data Engineer/Backend | Database Architecture Design (C1SE18-17); Register & Forgot Password API development (C1SE18-9); UI, Frontend, and Test Case design for Knowledge Base (C1SE18-18 → C1SE18-20). |
| Ha Hoang Anh | Fullstack Engineer | In charge of the entire Authentication Module: UI design, Frontend development, Login API and Test Cases (C1SE18-6, C1SE18-7, C1SE18-8, C1SE18-11). |
| Tran Viet Anh Vu | Backend / Infrastructure Developer | Developing OTP Authentication API (C1SE18-10); composing Test Plan Sprint 1 (C1SE18-25); building Data Ingestion Pipeline (C1SE18-29); in charge of all Module Settings & RBAC (C1SE18-26 → C1SE18-28, C1SE18-31). |
| Phan Anh Bao | Frontend Engineer/Testing | UI design and development of Frontend Homepage & Dashboard, related Test Cases (C1SE18-12 → C1SE18-15); Development of File Watcher API (C1SE18-30). |

Note: the detailed assignment for Sprint 3–4 (Hybrid Query & Pipeline — Module 5/Module 3, AEGIS Local Agent — Module 1, Knowledge Editor — Module 2, Admin Analytics Dashboard — Module 6/Module 4, and the Sprint 4 research and evaluation activities: benchmark construction, evaluation of the three baselines, Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation) is currently in the "To Do" status, no specific assignee has been assigned on Jira; the assignment will be confirmed during the corresponding Sprint Planning session according to the principle of self-organizing team.

2.2 Stakeholders

| Stakeholders | Role | Concerns |
| --- | --- | --- |
| PhD. Tran Kim Sanh | Instructor/Mentor | Approve Project Plans and deliverables on a Sprint basis. |
| International School, Duy Tan University (DTU) | Academic Funding Units / Evaluation Units | Organizing student scientific research programs and evaluating research results. |
| Research Team (5 members) | Project Team — Development Team (not a system role) | ETL, NER/RE, Entity Resolution, Knowledge Graph and embedding; Hybrid Retrieval and Context Fusion; fine-tuning of Qwen2.5-7B-Instruct (LoRA/PEFT), checkpoint, benchmark and AI evaluation of Vector RAG, Pure GraphRAG and Hybrid GraphRAG. Design, implement, test and hand over the platform according to 4 Sprints on board C1SE18. |
| Company X | Client (simulation) | Expects a reliable AI-powered enterprise knowledge and decision-support platform. |

Note: the platform defines exactly four system roles — System & Knowledge Administrator, Executive, Department Manager and Standard User. Executive and Department Manager are two independent system roles. Sales, Accounting, HR, Legal and IT are department/data scopes, not system roles. Every Standard User access is enforced through RBAC, Department Scope and Data Scope. The Research Team refers to the project members responsible for research, analysis, experimentation, implementation, and validation activities. It is not a system role and is not part of the application's RBAC model.

2.3 System Roles and Project Team

GraphMind serves exactly four system roles, which are the only user roles of the application and the basis of its RBAC model: System & Knowledge Administrator, Executive, Department Manager and Standard User. Executive and Department Manager are two independent roles. The role definitions follow the Proposal Document, Section 6.1a. Access is enforced through RBAC, Department Scope and Data Scope.

The table below defines the responsibilities, access scope and main modules/functions of each system role.

| System Role | Responsibilities | Scope / Access | Main Modules / Functions |
| --- | --- | --- | --- |
| System & Knowledge Administrator | Installs and monitors the AEGIS Local Agent; configures Google Drive/Google Sheets connections; manages staff accounts by department and RBAC; reviews AI-extracted entities and relationships; monitors AI operations. | Administrative access to data connectors and agents, staff accounts, RBAC settings, knowledge review and AI-operations monitoring. | Module 1 — Data Connectors & Agents; Module 6 — System Settings & RBAC, LLMOps Dashboard; Module 2 — Human-in-the-loop Knowledge Editor, Document & Data Explorer. |
| Executive | Tracks core business indicators; checks legal/business risks such as contracts nearing expiration or shifts in customer behavior; requests weekly/monthly summaries of receivables and contract status; asks strategic questions that cross-link CRM and legal contract data. | Unrestricted (full-access) RBAC scope across departments. | Module 4 — Executive Decision Dashboard, Smart Risk & Alert Center, Executive Briefing Generator; Module 3 — AI Copilot & Graph View. |
| Department Manager | Looks up aggregated activity reports of the manager's own department; drafts and publishes department regulations and procedures/SOP for staff to follow. | Limited to the manager's own department. | Module 2 — SOP & Internal Knowledge Base Editor; Module 3 — AI Copilot Hub scoped to the department. |
| Standard User | Asks natural-language questions; finds policy, customer and product information; opens source citations (original contract passage or data row). | Access limited by RBAC, Department Scope and Data Scope. | Module 3 — Multi-turn Chat Copilot, Source & Citation Viewer, Knowledge Graph Visualizer; Module 5 — Smart Search Bar & Multi-facet Filters. |

The table below summarizes the main responsibilities and typical system activities of each role.

| Role | Main Responsibilities | Typical System Activities |
| --- | --- | --- |
| System & Knowledge Administrator | System administration; configuration of data connectors and agents; knowledge and data configuration; staff account and RBAC management. | Install and monitor the AEGIS Local Agent on workstations; configure Google Drive/Google Sheets connections; assign staff accounts by department; review AI-extracted entities and relationships from contracts. |
| Executive | Monitoring of business indicators; strategic and business insight; legal/business risk oversight; use of executive-level summaries and cross-functional information. | Track indicators on the Executive Decision Dashboard; review contract-expiry and customer-behavior alerts; generate Executive Briefings; ask cross-source strategic questions in the AI Copilot. |
| Department Manager | Department-level reporting and knowledge management; authoring and publishing of department regulations and procedures/SOP. | Look up aggregated department activity reports; draft and publish regulations/procedures in the SOP & Internal Knowledge Base Editor; use the department-scoped AI Copilot. |
| Standard User | Knowledge search and question answering within the permissions granted by RBAC. | Ask questions by natural language; open source citations to verify answers; use the Knowledge Graph Visualizer and Smart Search with Multi-facet Filters. |

Project Team versus System Roles. The Research Team refers to the project members responsible for research, analysis, experimentation, implementation, and validation activities. It is not a system role and is not part of the application's RBAC model. The project roles in Section 2.1 and the Scrum roles in Section 3.4.2 describe how the project is carried out; the system roles in this section describe who uses the GraphMind application.

3. Scope and Handover of the Project

3.1 Project objectives

• Build a Secure User Authentication Module (registration, login, forgot password, OTP authentication).

• Build an intuitive Home & Dashboard for end users.

• Design the Database Architecture and build a Knowledge Base (the foundation for the Knowledge Graph).

• Build the System Administration & Permissions Module (Settings & RBAC) to manage staff accounts and access control for the four system roles.

• Develop the GraphRAG AI Copilot and Knowledge Graph Viewer for knowledge querying and visualization.

• Build a Hybrid Query Engine that combines graph traversal (Neo4j) and vector search (Qdrant).

• Develop the AEGIS Local Agent to synchronize local data (File Watcher, Sync API).

• Build a Knowledge Editor that allows direct editing of knowledge on the system.

• Build an Admin Analytics Dashboard for statistics and export of administrative data.

• Fine-tune the Qwen2.5-7B-Instruct model with LoRA/PEFT using Unsloth on a Kaggle NVIDIA T4 GPU, based on a Q&A dataset of 2,000–3,000 pairs built from the AdventureWorks and CUAD datasets.

• Construct a benchmark of 100–200 questions and evaluate three baselines (Vector RAG, Pure GraphRAG and Hybrid GraphRAG) on five indicators: Answer Correctness, Retrieval/Citation Precision, Hallucination Rate, AI Response Time and Fine-tuning Effectiveness.

• Complete the Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation and the final project documentation.

• Develop a complete MVP — AI Copilot web application — that demonstrates practical application value for SMEs, completed in 4 Sprints (01/09/2026 – 01/12/2026).

3.2 Project deliverables

The table below lists the deliverables of the 4 Sprints, mapped to the Jira board backlog "C1SE18" (project key: C1SE18) and to the research and evaluation activities of Sprint 4.

| No. | Product Deliveries | Description (Jira ID) | Sprint |
| --- | --- | --- | --- |
| 1 | Sprint Plan & Backlog Sprint 1 | Planning meetings, creating a Sprint Backlog (C1SE18-32, C1SE18-33) | 1 |
| 2 | Authentication Module (Module 6) | UI Design, Frontend, API Login/Registration/Forgot Password/OTP, Test Case (C1SE18-6 → C1SE18-11) | 1 |
| 3 | Home & Dashboard (Module 4) | UI Design, Frontend Homepage & Dashboard, Test Case (C1SE18-12 → C1SE18-15) | 1 |
| 4 | Database Architecture (Module 6) | Overall Database Architecture Design (C1SE18-17) | 1 |
| 5 | Test Plan Sprint 1 | Test Plan Document for Sprint 1 (C1SE18-25) | 1 |
| 6 | Data Ingestion Pipeline (Backend) (Module 1) | Build a data feed pipeline (C1SE18-29) | 1 |
| 7 | Close Sprint 1 | Fix bug, retest, closing & retrospective (C1SE18-34 → C1SE18-37) | 1 |
| 8 | Knowledge Base Module (Module 2) | UI Design, Frontend, Test Case Knowledge Base (C1SE18-18 → C1SE18-20) | 2 |
| 9 | Document Ingestion API (Module 1) | API for Feeding Documents into the System (C1SE18-38) | 2 |
| 10 | File Watcher API (Module 1) | File Sync & Tracking API, Foundation for AEGIS Local Agent (C1SE18-30) | 2 |
| 11 | Module Settings & RBAC (Module 6) | UI Design, Frontend, API Backend and System Authorization Test Cases (C1SE18-26 → C1SE18-28, C1SE18-31) | 2 |
| 12 | GraphRAG AI Copilot & Knowledge Graph Viewer (Module 3) | UI Design, Frontend AI Copilot, Frontend Knowledge Graph Viewer, Test Case (C1SE18-21 → C1SE18-24) | 2 |
| 13 | Close Sprint 2 | Sprint Plan, Sprint Backlog, fix bug, retest, closing (C1SE18-39 → C1SE18-44) | 2 |
| 14 | Hybrid Query & Pipeline Module (Module 5 · Module 3) | UI Design, Frontend Query Interface, Backend Hybrid Query Engine API, Test Case (C1SE18-45 → C1SE18-47, C1SE18-49) | 3 |
| 15 | AEGIS Local Agent & Sync API (Module 1) | Sync API for AEGIS Local Agent (C1SE18-48) | 3 |
| 16 | Knowledge Editor Module (Module 2) | UI Design, Frontend Knowledge Editor (C1SE18-50, C1SE18-51) | 3 |
| 17 | Graph Editor & AI Copilot Integration API (Module 2 · Module 3) | Graph editing integration API with AI Copilot (C1SE18-52) | 3 |
| 18 | Test Case for Advanced AI Feature | Test Case for Advanced AI Features (C1SE18-53) | 3 |
| 19 | Close Sprint 3 | Sprint Plan, Sprint Backlog, fix bug, retest, closing (C1SE18-54 → C1SE18-59) | 3 |
| 20 | AEGIS Local Agent Panel (Module 1) | UI Design, AEGIS Local Agent configuration Frontend, Backend Sync API (C1SE18-60 → C1SE18-62) | 4 |
| 21 | Additional Test Case RBAC & Settings (Module 6) | Additional Test Case for RBAC & Settings (C1SE18-63) | 4 |
| 22 | Admin Analytics Dashboard (Module 6 · Module 4) | UI Design, Frontend, Backend Analytics & Export Data API, Test Case (C1SE18-64 → C1SE18-67) | 4 |
| 23 | Benchmark Construction (Research) | Benchmark of 100–200 questions for evaluating the three baselines (Jira ID to be created) | 4 |
| 24 | Baseline Evaluation (Research) | Evaluation of Vector RAG, Pure GraphRAG and Hybrid GraphRAG on 5 indicators: Answer Correctness, Retrieval/Citation Precision, Hallucination Rate, AI Response Time, Fine-tuning Effectiveness (Jira ID to be created) | 4 |
| 25 | Technical Report | Technical Report presenting the methodology, benchmark and evaluation results (Jira ID to be created) | 4 |
| 26 | AI Usage Disclosure Statement | Statement disclosing the use of AI in the project (Jira ID to be created) | 4 |
| 27 | Reflection & Peer Evaluation | Team reflection and peer evaluation of the five members (Jira ID to be created) | 4 |
| 28 | Final Documentation & Project Closing (Close Sprint 4) | Sprint Plan, Sprint Backlog, End-to-End Test, fix bug, retest, final documentation, closing & retrospective (C1SE18-68 → C1SE18-73) | 4 |

Note: item C1SE18-74 (Sprint 4) had no title on the Jira snapshot of 08/09/2026 and will be updated when complete information is available. The research and evaluation items (No. 23–27) will be created on the Jira board at Sprint 4 Planning (C1SE18-68).

3.3 Work Breakdown Structure (WBS)

The WBS is organized by Sprint (Sprints 1–4) and maps to the corresponding Jira C1SE18 items and to the Sprint 4 research and evaluation activities.

| WBS | Job Categories | Sprint | Typical Jira ID |
| --- | --- | --- | --- |
| 1 | Sprint Plan & Backlog | 1 | C1SE18-32, C1SE18-33 |
| 2 | Authentication Module (Module 6) | 1 | C1SE18-6 → C1SE18-11 |
| 3 | Home & Dashboard (Module 4) | 1 | C1SE18-12 → C1SE18-15 |
| 4 | Database Architecture (Module 6) | 1 | C1SE18-17 |
| 5 | Test Plan & Data Ingestion Pipeline (Module 1) | 1 | C1SE18-25, C1SE18-29 |
| 6 | Close Sprint 1 | 1 | C1SE18-34 → C1SE18-37 |
| 7 | Knowledge Base Module (Module 2) | 2 | C1SE18-18 → C1SE18-20 |
| 8 | Document Ingestion API (Module 1) | 2 | C1SE18-38 |
| 9 | File Watcher API (Module 1) | 2 | C1SE18-30 |
| 10 | Module Settings & RBAC (Module 6) | 2 | C1SE18-26 → C1SE18-28, C1SE18-31 |
| 11 | GraphRAG AI Copilot & Knowledge Graph Viewer (Module 3) | 2 | C1SE18-21 → C1SE18-24 |
| 12 | Close Sprint 2 | 2 | C1SE18-39 → C1SE18-44 |
| 13 | Hybrid Query & Pipeline (Module 5 · Module 3) | 3 | C1SE18-45 → C1SE18-47, C1SE18-49 |
| 14 | AEGIS Local Agent & Sync API (Module 1) | 3 | C1SE18-48 |
| 15 | Knowledge Editor (Module 2) | 3 | C1SE18-50, C1SE18-51 |
| 16 | Graph Editor & AI Copilot Integration API (Module 2 · Module 3) | 3 | C1SE18-52 |
| 17 | Advanced AI Test Case | 3 | C1SE18-53 |
| 18 | Close Sprint 3 | 3 | C1SE18-54 → C1SE18-59 |
| 19 | AEGIS Local Agent Panel (Module 1) | 4 | C1SE18-60 → C1SE18-62 |
| 20 | Test Case RBAC & Settings (Module 6) | 4 | C1SE18-63 |
| 21 | Admin Analytics Dashboard (Module 6 · Module 4) | 4 | C1SE18-64 → C1SE18-67 |
| 22 | Benchmark Construction (Research) | 4 | To be created |
| 23 | Baseline Evaluation — Vector RAG, Pure GraphRAG, Hybrid GraphRAG (5 indicators) | 4 | To be created |
| 24 | Technical Report | 4 | To be created |
| 25 | AI Usage Disclosure Statement | 4 | To be created |
| 26 | Reflection & Peer Evaluation | 4 | To be created |
| 27 | Final Documentation & Project Closing (Close Sprint 4) | 4 | C1SE18-68 → C1SE18-73 |

3.4 Development process

3.4.1 Overview of the Scrum Methodology

The project adopts Scrum — an iterative and incremental Agile framework used to manage software product development — rather than the linear waterfall model, as defined in the Proposal Document, Section 11 — Scrum Process. Scrum is suitable for projects that are difficult to plan in detail from scratch, through empirical process control: the team continuously observes the actual results of each sprint and adjusts the plan of the next sprint, rather than command-and-control one-way from the beginning of the project. Technical decision-making is given to the self-organizing team, who have the best grasp of the certainty and practical constraints of the work.

Key benefits of applying Scrum to the project (inherited from the Project Proposal):

• The project can respond quickly to changes (e.g., adjust the scope of the Knowledge Editor module or the AEGIS Local Agent between sprints according to Section 8).

• Technical issues and risks are detected early through Daily Scrum and Sprint Review, rather than being concentrated to the end of the project.

• The highest-value items (e.g. Authentication Module, Dashboard — the foundation for other features) are prioritized for development and delivery.

• Products completed in each Sprint are closer to actual needs thanks to continuous feedback from instructors.

• Team productivity is gradually improved through Sprint Retrospectives.

• The team maintains a predictable delivery schedule (4 fixed Sprints, from 01/09/2026 to 01/12/2026), although the details inside each Sprint are subject to adjustment.

Figure 1—General Scrum framework applied to the project (source: Project Proposal, Section 11—Scrum Process).

All planning, implementation, and tracking are done through the Scrum board "C1SE18" on Jira (project key: C1SE18), consisting of a single Product Backlog (C1SE18-6 to C1SE18-74) and 4 Sprint Backlogs (Sprints 1–4), spanning from 01/09/2026 to 01/12/2026 (13 weeks): Sprint 1 (3 weeks), Sprint 2 (4 weeks), Sprint 3 (3 weeks) and Sprint 4 (3 weeks).

3.4.2 Roles in Scrum

| Scrum Roles | Person in charge of the project | Key Responsibilities |
| --- | --- | --- |
| Product Owner | PhD. Tran Kim Sanh (instructor), in collaboration with the Team Leader | Identify and prioritize the Product Backlog; approve product deliverables after each Sprint Review. |
| Scrum Master | Tran Thi Ngoc Anh | Coordinate Sprint Planning/Daily Scrum/Sprint Review/Retrospective; create and maintain Sprint Backlog on Jira (C1SE18-33, C1SE18-40, C1SE18-55, C1SE18-69); remove blockers for the team. |
| Development Team | Huynh Ngoc Minh, Ha Hoang Anh, Tran Viet Anh Vu, Phan Anh Bao (and Team Leader as a concurrent developer) | Design, develop, test the backlog items selected for the Sprint Backlog; organize the detailed division of work according to Section 2.1. |

3.4.3 Scrum Events applied in each Sprint

• Sprint Planning: organize at the beginning of each Sprint (the "Sprint Plan Meeting" item on Jira — C1SE18-32, C1SE18-39, C1SE18-54, C1SE18-68). The team selects items from the Product Backlog to include in the Sprint Backlog, estimates the workload, and commits to Sprint goals.

• Daily Scrum: a short standing meeting (about 15 minutes) every working day for each member to update the progress, raise problems and agree on the plan for the day, in accordance with the "Every 24 Hours" cycle of the Scrum framework (Figure 1).

• Sprint Review: organize at the end of each Sprint to demonstrate to the instructor (acting as the Product Owner) the completed items in the Sprint, collect feedback to adjust the Product Backlog for the next Sprint.

• Sprint Retrospective: meeting immediately after the Sprint Review (the "Closing & Retrospective" section on Jira — C1SE18-37, C1SE18-44, C1SE18-59, C1SE18-73), the team reviews the last Sprint workflow and identifies areas for improvement for the next Sprint.

3.4.4 Artifacts of Scrum

• Product Backlog: a list of all work items (epic, user story, task, test case) arranged in order of priority on Jira, from C1SE18-6 to C1SE18-74, reviewed and updated continuously by the Product Owner and Scrum Master.

• Sprint Backlog: a subset of the Product Backlog that the team commits to complete in a specific Sprint (see Section 3.2 and Section 4 for details on each Sprint).

Increment: the part of the product that works, integrated, after each Sprint — e.g., the Authentication Module and Home & Dashboard after Sprint 1, the Knowledge Base, RBAC and GraphRAG AI Copilot after Sprint 2, the Hybrid Query Engine, AEGIS Local Agent Sync API and Knowledge Editor after Sprint 3, and the entire integrated system together with the evaluation results and final documentation after Sprint 4.

3.4.5 Actual Sprint Flow

| Sprint | Time | Primary focus |
| --- | --- | --- |
| Sprint 1 | 01/09 – 22/09/2026 | Startup. Module 6 — System Admin & Security: Authentication Module, Database Architecture. Module 4 — Decision Support & Alerts: Home & Dashboard. Module 1 — Data Source & Sync Management: Data Ingestion Pipeline. Test Plan. |
| Sprint 2 | 22/09 – 20/10/2026 | Module 2 — Knowledge Management & Editor: Knowledge Base. Module 1 — Data Source & Sync Management: Document Ingestion API, File Watcher API. Module 6 — System Admin & Security: Settings & RBAC. Module 3 — Hybrid AI Copilot & Search: GraphRAG AI Copilot & Knowledge Graph Viewer. |
| Sprint 3 | 20/10 – 10/11/2026 | Module 5 — Enterprise Multi-facet Search and Module 3 — Hybrid AI Copilot & Search: Hybrid Query Engine & Pipeline. Module 1 — Data Source & Sync Management: AEGIS Local Agent & Sync API. Module 2 — Knowledge Management & Editor: Knowledge Editor, Graph Editor & AI Copilot Integration API. |
| Sprint 4 | 10/11 – 01/12/2026 | Module 1 — Data Source & Sync Management: AEGIS Local Agent Panel. Module 6 — System Admin & Security and Module 4 — Decision Support & Alerts: Admin Analytics Dashboard, RBAC & Settings test. Research & Evaluation: benchmark construction, evaluation of the 3 baselines (Vector RAG, Pure GraphRAG, Hybrid GraphRAG) on 5 indicators, Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation. End-to-End Test, final documentation and project closing. |

Incremental Development: each sprint builds on the previous sprint — Module 6 Authentication and Module 4 Dashboard (Sprint 1) are prerequisites for Module 2 Knowledge Base and Module 6 RBAC (Sprint 2), in turn a condition for Module 5/Module 3 Hybrid Query and Module 1 AEGIS Local Agent (Sprint 3), and finally Module 6/Module 4 Admin Analytics, the research evaluation and system finalization (Sprint 4).

GitHub instance management and Jira work tracking: source code is managed on a shared GitHub repository, changes are reviewed via pull request before merge; all backlog items and progress are tracked on the Jira board "C1SE18".

Definition of Done (DoD): a work item that is considered completed only when the source code has been reviewed and merged into the main branch, the relevant documentation has been updated, and (if applicable) has passed the corresponding Jira Test Cases.

4. Schedule and Milestones

The schedule below follows the 4 Sprints tracked on the Jira board "C1SE18" (project key: C1SE18), ranging from 01/09/2026 to 01/12/2026.

| Sprint | Date | Main Activities | Main deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 01/09 – 22/09/2026 | Module 6: Authentication Module, Database Architecture. Module 4: Home & Dashboard. Module 1: Data Ingestion Pipeline. Test Plan. | Authentication Module, Homepage & Dashboard, Database Architecture, Test Plan (Module 6, Module 4, Module 1) |
| Sprint 2 | 22/09 – 20/10/2026 | Module 2: Knowledge Base. Module 1: Document Ingestion API, File Watcher API. Module 6: Settings & RBAC. Module 3: GraphRAG AI Copilot & Knowledge Graph Viewer. | Knowledge Base (Module 2), Settings & RBAC Module (Module 6), AI Copilot & Knowledge Graph Viewer (Module 3) |
| Sprint 3 | 20/10 – 10/11/2026 | Module 5 & Module 3: Hybrid Query Engine & Pipeline. Module 1: AEGIS Local Agent & Sync API. Module 2: Knowledge Editor, Graph Editor Integration. | Hybrid Query Engine (Module 5, Module 3), AEGIS Sync API (Module 1), Knowledge Editor (Module 2) |
| Sprint 4 | 10/11 – 01/12/2026 | Module 1: AEGIS Local Agent Panel. Module 6 & Module 4: Admin Analytics Dashboard. Research & Evaluation: benchmark construction, evaluation of the 3 baselines on 5 indicators, Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation. End-to-End Test, final documentation, project closing. | AEGIS Local Agent Panel (Module 1), Admin Analytics Dashboard (Module 6, Module 4), Benchmark (100–200 questions) and 3-baseline evaluation results, Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation, Final Documentation |

Milestones

Milestone status reflects the state of the backlog at the date of this document (19/09/2026): M1 is ongoing (Sprint 1 closes on 22/09/2026); M2–M4 are pending.

| Milestone Code | Description | Target Date | Status |
| --- | --- | --- | --- |
| M1 | Sprint 1 completed: Authentication Module and Database Architecture (Module 6), Home & Dashboard (Module 4), Data Ingestion Pipeline (Module 1), Test Plan. | 22/09/2026 | Ongoing |
| M2 | Sprint 2 completed: Knowledge Base (Module 2), Document Ingestion & File Watcher API (Module 1), Settings & RBAC (Module 6), GraphRAG AI Copilot & Knowledge Graph Viewer (Module 3). | 20/10/2026 | Pending |
| M3 | Sprint 3 completed: Hybrid Query Engine (Module 5, Module 3), AEGIS Local Agent Sync (Module 1), Knowledge Editor and Graph Editor Integration (Module 2). | 10/11/2026 | Pending |
| M4 | Sprint 4 completed: AEGIS Local Agent Panel (Module 1), Admin Analytics Dashboard (Module 6, Module 4), benchmark and evaluation of the 3 baselines on 5 indicators, Technical Report, AI Usage Disclosure Statement, Reflection & Peer Evaluation, End-to-End Test, final documentation and project closing. | 01/12/2026 | Pending |

5. Resource Planning and Tools

5.1 Software and Tools

| Tools | Purpose |
| --- | --- |
| Neo4j | Knowledge Graph Database: stores and browses entities/relationships. |
| Qdrant | Vector database: semantic embedding storage and Similarity Search. |
| Qwen2.5-7B-Instruct | Base large language model of the AI Copilot, fine-tuned within the project. |
| LoRA/PEFT + Unsloth | Parameter-efficient fine-tuning of Qwen2.5-7B-Instruct. |
| Kaggle (NVIDIA T4) | GPU environment used for model fine-tuning. |
| AdventureWorks + CUAD | Datasets used to build the Q&A dataset of 2,000–3,000 pairs for fine-tuning. |
| Jira | Sprint planning, backlog management, progress tracking (board: C1SE18, project key: C1SE18). |
| GitHub | Manage source code versions and review code based on pull requests. |
| Microsoft Word/Google Docs | Drafting of Project Plans and technical documents. |

5.2 Human resources

The team of five research students shares responsibility for development, testing, and research/evaluation activities as described in Section 2.1, working part-time in parallel with learning during 4 Sprints (01/09/2026 – 01/12/2026, approximately 13 weeks). The specific assignment of each backlog item is continuously updated on the Jira board "C1SE18" according to the principle of self-organizing team.

6. Risk Management

| Code | Description | Probability | Influence | Mitigation Strategies |
| --- | --- | --- | --- | --- |
| R1 | The Authentication module (login/OTP) has a security vulnerability. | Medium | High | Carefully review the source code, basic security testing, specialized Test Case (C1SE18-11). |
| R2 | Incorrectly configured RBAC permissions result in unauthorized access. | Medium | High | Separate test case for RBAC & Settings (C1SE18-31, C1SE18-63), review pull request. |
| R3 | Hybrid Query Engine performance degrades as data increases. | Medium | Medium | End-to-end testing on small sample sets before expansion (C1SE18-49). |
| R4 | AEGIS Local Agent synchronizes data inconsistently with the central system. | Medium | Medium | Test Case sync, log Sync API monitoring (C1SE18-48, C1SE18-62). |
| R5 | Git merge conflicts/integration failures between multiple members. | Low | Medium | Feature branch, mandatory pull request review, small and frequent commitments. |
| R6 | Delays due to line dependencies between sprints (Sprint 3-4 depends on Sprint 1-2). | Medium | High | Closely monitor the Sprint Review/Retrospective, prioritizing the platform category (Auth, RBAC, Knowledge Base) early. |
| R7 | Changes in scope between sprints due to new detections. | Low | Medium | Comply with the Change Control Procedures in Section 8. |
| R8 | Fine-tuning Qwen2.5-7B-Instruct is limited by the GPU and session constraints of Kaggle NVIDIA T4. | Medium | Medium | Use LoRA/PEFT with Unsloth to reduce memory usage; save checkpoints regularly. |
| R9 | The Sprint 4 workload (benchmark, evaluation of 3 baselines, Technical Report) exceeds the 3-week Sprint capacity. | Medium | High | Prepare benchmark questions and evaluation procedure in advance; confirm scope and assignments at Sprint 4 Planning (C1SE18-68). |

7. Quality Planning and Communication

7.1 Quality Assurance

Each of the six modules (Module 1 — Data Source & Sync Management, Module 2 — Knowledge Management & Editor, Module 3 — Hybrid AI Copilot & Search, Module 4 — Decision Support & Alerts, Module 5 — Enterprise Multi-facet Search, Module 6 — System Admin & Security) has its own Test Case designed in parallel with feature development in the same Sprint (e.g., C1SE18-11, C1SE18-15, C1SE18-20, C1SE18-24, C1SE18-31, C1SE18-49, C1SE18-53, C1SE18-63, C1SE18-67). Sprint 4 adds an End-to-End Test Case (C1SE18-70) to test the entire system prior to delivery. Source code changes are reviewed via a pull request on GitHub prior to merge. AI quality is assessed in Sprint 4 through the benchmark of 100–200 questions, on which the three baselines (Vector RAG, Pure GraphRAG, Hybrid GraphRAG) are evaluated using five indicators: Answer Correctness, Retrieval/Citation Precision, Hallucination Rate, AI Response Time and Fine-tuning Effectiveness.

7.2 Media Plan

| Method | Frequency | Purpose | Participants |
| --- | --- | --- | --- |
| Sprint Planning | Top of each Sprint | Select and commit the backlog item for the upcoming sprint. | All Members |
| Daily Scrum | Daily | Report on progress, problems, and coordination needs. | All Members |
| Sprint Review | At the end of each sprint | Demonstration of the working version handed over in the sprint. | All Members; Instructor (if possible) |
| Sprint Retrospective | At the end of each sprint | Look back at efficiency and identify process improvements. | All Members |
| Backlog Updates on Jira | Continuity | Keep the backlog item status up to date (To Do/In Progress/Done). | All Members |
| Reviewing Pull Requests on GitHub | When there is a code change | Cross-review the source code before merging into the main branch. | Related Members |

8. Change Control Process

1. Request for Change: a user proposes a change with a reason, in the form of a new/updated item on the Jira C1SE18 backlog.

2. Impact Analysis: evaluate the impact on the current sprint, subsequent sprints, and the overall schedule.

3. Team Review: discuss in Sprint Planning or the next regular meeting.

4. Instructor Approval (when needed): applies when a change affects the Project Plan or an approved milestone.

5. Jira/Project Plan updates: backlog items and affected documents are updated.

6. Version Management: the number of affected document versions is increased.

7. Communicate Approved Changes: changes are communicated to the entire team via a meeting or Jira channel.

9. Conclusion of the Project

Closing activities taking place in Sprint 4 (10/11/2026 – 01/12/2026):

• Complete the End-to-End Test Case (C1SE18-70) and handle all arising defects (C1SE18-71, C1SE18-72).

• Complete the research and evaluation: benchmark construction (100–200 questions) and evaluation of Vector RAG, Pure GraphRAG and Hybrid GraphRAG on the five indicators (Answer Correctness, Retrieval/Citation Precision, Hallucination Rate, AI Response Time, Fine-tuning Effectiveness).

• Finalize the Technical Report, the AI Usage Disclosure Statement and the Reflection & Peer Evaluation.

• Hand over the full source code and the final project documentation after reviewing the entire system.

• Presentation and demonstration: prepare and execute a demo of the Hybrid AI Copilot and Knowledge Graph Viewer (Module 3), the Knowledge Editor (Module 2), Enterprise Multi-facet Search (Module 5) and the Admin Analytics Dashboard (Module 6, Module 4).

• Closing & Retrospective (C1SE18-73): summarizing the project, recording lessons learned and orienting future development.

10. Appendix

Appendix A — Project Proposal: GraphRAG-based Enterprise Knowledge Management Platform for SME Decision Support (latest edition).

Appendix B — Board Jira "C1SE18" (Project Key: C1SE18), Product Backlog, and Sprint Backlog (Sprint 1–4), collected via screenshot on 08/09/2026.

Appendix C—Complete list of backlog items C1SE18-6 through C1SE18-74 by Sprint (see Sections 3.2 and 3.3).